Guide 1. APT Project Definition - Capstone Subject

- PART I

1. Personal Background

Please fill out the requested information in the table below.

| Student Name | - Cristobal Román - Diego Valenzuela - Renato Ubilla |
| --- | --- |
| Rut | - 21.406.428-6 - 20.561.959-3 - 21.041.260-3 |
| Degree Program | Ingeniería en informática |
| Campus | Puente Alto |

2. APT Project Description

Briefly state the name of your APT project and the graduate profile competencies you will put into practice. If performance areas are defined in your degree program, also mention which performance areas the project is linked to.

| Project Name | SkyWay – Comprehensive Airline Management, Reservations, and Aeronautical Operations Platform. |
| --- | --- |
| Performance Area(s) | - Web Software Development and Architecture. - Relational and Geospatial Database Modeling and Administration. - Information Technology Project Management and Software Quality |
| Competencies | - Design and implement scalable and secure web IT solutions that address complex business processes. - Model, optimize, and administer relational and spatial databases, ensuring transactional consistency and high performance. - Apply software development methodologies, quality testing, and technical documentation standards (SRS/ERS, SAD/DAS, BPMN) to control the project lifecycle. |

3. APT Project Rationale

Fill out the fields below with the requested information to describe your project in detail and justify its relevance and appropriateness.

| Project Relevance | The air transportation industry requires IT platforms capable of operating with high availability, low latency, and strict transactional consistency. Currently, one of the biggest operational and commercial issues for airlines is system fragmentation: the disconnect between fleet/crew scheduling and the passenger reservation system often leads to overbooking, flight status update delays, crew scheduling conflicts, and latency during real-time seat selection. The SkyWay project addresses this issue through a centralized, modern solution. It covers everything from airport infrastructure management with precise geolocation (PostGIS) and fleet allocation, to the direct passenger commercial flow (itinerary search, condition-free temporary seat locking, transactional payment processing, check-in, and boarding pass issuance). Solving this problem provides direct value to the transport and logistics software development sector, demonstrating how a well-structured web architecture reduces operational costs and improves end-user experience. |
| --- | --- |
| Project Description | The project consists of designing, developing, and implementing the SkyWay web platform. The solution features two interconnected main modules: - Operational Module (Back-Office): Designed for administrative personnel to manage fleet (aircraft, models, and capacities), crew (pilots and cabin crew with license and rest validation), airport infrastructure (airports with coordinates and boarding gate schedules), and fare parameterization. - Commercial and Passenger Module (Front-Office): An interactive web channel enabling customers to check flight fares, select seats in real time using a graphic cabin map with anti-concurrency temporary locking, register companions, make secure payments, check in within active operational windows, and receive flight notifications. |
| Appropriateness to the Graduate Profile | SkyWay directly integrates key competencies from the program's graduate profile. It requires applying advanced knowledge in requirements engineering, software design patterns, web API integration, relational database modeling with advanced constraints and geospatial support, and executing a comprehensive test plan. These competencies are essential to ensure a high-concurrency transactional platform like SkyWay operates without data loss or financial inconsistencies. |
| Relation to Professional Interests | Developing this project aligns with professional interests in distributed systems architecture, full-stack development, and data engineering. Working on a solution with aeronautical domain complexity strengthens skills in concurrency handling, SQL query optimization, encrypted authentication security, and complex UI design (interactive seat maps), building a competitive professional profile for the IT industry. |
| Feasibility of Development | - Required Resources: Computer equipment, IntelliJ IDEA development environment, Java with Spring Boot framework, PostgreSQL engine with PostGIS extension, Figma for UI/UX prototyping, and Git/GitHub version control. - Favorable External Factors: Availability of public international aeronautical standards (IATA codes, PNR structures, check-in rules) and open-source technical documentation for Spring Boot and PostgreSQL. - External Challenges & Solutions: Technical complexity in preventing two users from reserving the same seat simultaneously. |

- PART II

4. Objectives

Define general and specific objectives clearly and concisely. Use infinitive verbs to specify concrete actions.

| General Objective | Develop and implement a comprehensive web platform for SkyWay airline to automate fleet, crew, and itinerary operational management, while optimizing passenger commercial processes (search, real-time seat selection, transactional reservation, payment, and check-in). |
| --- | --- |
| Specific Objectives | - Gather and document Software Requirements Specifications (SRS/ERS) and business processes (BPMN TO-BE) for operational and commercial modules. - Design the Software Architecture Document (SAD/DAS) and relational/geospatial database model in PostgreSQL/PostGIS, applying integrity rules and query optimization. - Develop the administrative module for user management, crew profiles, fleet, itineraries, shifts, and fare schemes. - Implement the passenger web interface including itinerary pricing, interactive seat assignment with concurrency control, transactional payment gateway, PNR generation, and check-in module. - Execute the software test plan (unit, functional, and concurrency testing) to verify scope compliance and system quality. |

5. Methodology

Describe the discipline-specific methodology used for the project, including work stages and methods.

Methodology Description

A classic software engineering approach is combined with structured initial stages; Structured Initial Phase: Exhaustive requirements analysis, TO-BE process modeling, Entity-Relationship Model design, and Software Architecture Document (SAD/DAS) definition to establish a solid database baseline prior to coding.

6. Deliverables

Below are the deliverables evaluated in the progress report and final report.

| Evidence Type (Progress / Final) | Evidence Name | Description | Rationale |
| --- | --- | --- | --- |
| Progress | APT Project Definition | Document defining the APT project to be performed. | Defines the project scope for this APT. |
| Progress | Project Charter | Initial project document defining boundaries and governance. | Establishes project boundaries for development. |
| Progress | SRS (ERS) | Software Requirements Specification document. | Presents specifications and technical proposal. |
| Progress | System Requirements | Inventory of functional and non-functional requirements. | Defines system technical scope. |
| Progress | Gantt Chart | Project timeline schedule. | Organizes activity dates across 18 weeks. |
| Progress | Mockups | Graphic layouts and wireframes of all views. | Visualizes the project look and feel. |
| Progress | Extended Use Cases | Document describing user system interactions. | Presents user interactions with the system. |
| Progress | Software Architecture Document (SAD) | Defines software architecture and quality requirements. | Establishes quality and performance standards. |
| Progress | Business Process (TO-BE) | BPMN process diagram of optimized workflows. | Defines target business operational flows. |
| Progress | Data Dictionary | Catalog defining technical terminology and entities. | Translates technical terms for end users. |
| Progress | APT Development | Intermediate build phase (core backend & auth). | Delivers a functional intermediate version. |
| Progress | Database Model | ER diagram showing database table interactions. | Shows relational database architecture. |
| Progress | Database Tables Creation | DDL scripts creating tables and constraints. | Creates real database in server. |
| Progress | PL/SQL Queries | Stored functions, triggers, and procedures. | Ensures optimal database queries. |
| Progress | Final APT Progress Report | Document synthesizing Phase 1/2 progress. | Summarizes completed progress tasks. |
| Final | 100% System Development | Complete delivery of fully functional system. | Delivers final software product to client. |
| Final | Phase Test Plan | Design and execution of QA unit/functional tests. | Validates quality metrics and system scope. |
| Final | Change Control Matrix | Log tracking project modification requests. | Documents system modifications. |
| Final | Scope Verification | Report evaluating requirement compliance. | Verifies total scope delivery. |
| Final | User Manual | Operating instructions and user guides. | Provides system operation guides. |
| Final | Project Closure Report | Formal project closure documentation. | Formally completes project development. |
| Final | APT Presentation Document | Final slide presentation for thesis defense. | Presentation material for final evaluation. |

7.Work Plan

In the table below, outline the schedule for your Capstone Project (APT) according to the specified requirements.

| Plan de Trabajo Proyecto APT |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competency Unit | Task / Activity Name | Description | Resources | Duration | Responsible | Notes |
| IT Project Management | APT Project Definition | Writing and formalizing SkyWay initial definition. | Computer, MS Word | Weeks 1-2 (11-08-2026 to 21-08-2026) | Whole Team | Aligns project with program outcomes. |
| IT Project Management | Project Charter | Defining initial boundaries, goals, and governance. | Computer, Templates | Weeks 2-3 (18-08-2026 to 28-08-2026) | Cristóbal Román | Sets foundational team agreements. |
| Requirements Engineering | SRS (ERS) | Formal software requirements specification. | Computer | Weeks 3-4 (25-08-2026 to 04-09-2026) | Whole Team | Presents technical proposal. |
| Requirements Engineering | System Requirements | Inventory of functional & non-functional requirements. | Computer | Weeks 3-4 (25-08-2026 to 04-09-2026) | Renato Ubilla | Essential to define technical scope. |
| IT Project Management | Gantt Chart | General project schedule development. | Computer | Weeks 3-4 (25-08-2026 to 04-09-2026) | Diego Valenzuela | Organizes 18 academic weeks. |
| UI/UX Design | Mockups | Screen and interface graphic wireframing. | Computer | Weeks 3-5 (25-08-2026 to 11-09-2026) | Renato Ubilla | Validates interactive seat map UI. |
| Software Engineering | Extended Use Cases | Detailed user interaction documentation. | Computer | Weeks 4-5 (01-09-2026 to 11-09-2026) | Cristóbal Román | Foundation for business logic. |
| Software Architecture | Software Architecture Document (SAD) | Quality attributes, patterns, and structure. | Computer, SAD Template | Weeks 5-6 (08-09-2026 to 18-09-2026) | Whole Team | Defines performance standards. |
| Business Modeling | Business Process (TO-BE) | BPMN process optimization mapping. | Computer, Bizagi Modeler | Weeks 6-7 (15-09-2026 to 25-09-2026) | Renato Ubilla | Defines reservation & ops flow. |
| Data Management | Data Dictionary | Technical terms and entity catalog. | Computer, MS Word | Weeks 7-8 (22-09-2026 to 02-10-2026) | Diego Valenzuela | Facilitates technical clarity. |
| Software Development | APT Development | Intermediate build (core backend & auth). | IDE IntelliJ, Java, Spring Boot | Weeks 7-9 (22-09-2026 to 09-10-2026) | Whole Team | Delivers functional prototype. |
| Databases | Database Model | ER diagram and physical/logical design. | Computer, PostgreSQL, PostGIS | Weeks 7-9 (22-09-2026 to 09-10-2026) | Diego Valenzuela | Structures transactional data. |
| Databases | Database Tables Creation | DDL scripts for tables and constraints. | Computer, PostgreSQL/PostGIS | Weeks 7-9 (22-09-2026 to 09-10-2026) | Diego Valenzuela | Builds server database. |
| Databases | PL/SQL Queries | Functions, triggers, and procedures. | Computer, pgAdmin / PL-pgSQL | Weeks 9-10 (06-10-2026 to 16-10-2026) | Diego Valenzuela | Ensures optimal query execution. |
| IT Project Management | Final APT Progress Report | Integration of progress phase report. | Computer, MS Word | Weeks 9-10 (06-10-2026 to 16-10-2026) | Whole Team | Summarizes Phase 1/2 progress. |
| Software Development | 100% System Development | Complete build of commercial & ops modules. | IntelliJ, Spring Boot, PostGIS, APIs | Weeks 10-15 (13-10-2026 to 20-11-2026) | Whole Team | Complete software delivery. |
| Software Quality (QA) | Phase Test Plan | Design and execution of unit & load tests. | Computer | Weeks 14-16 (10-11-2026 to 27-11-2026) | Whole Team | Validates system integrity. |
| Software Quality (QA) | Change Control Matrix | Modification tracking log. | Computer, MS Excel | Weeks 15-16 (17-11-2026 to 27-11-2026) | Renato Ubilla | Manages change requests. |
| IT Project Management | Scope Verification | Evaluation of completed requirements. | Computer, MS Excel | Weeks 16-17 (24-11-2026 to 04-12-2026) | Cristóbal Román | Verifies total scope delivery. |
| IT Project Management | User Manual | Passenger and admin user documentation. | Computer, MS Word | Weeks 16-17 (24-11-2026 to 04-12-2026) | Renato Ubilla & Diego Valenzuela | Enables client operations. |
| IT Project Management | Project Closure Report | Formal project end report. | Computer, MS Word | Weeks 17-18 (01-12-2026 to 11-12-2026) | Cristóbal Román | Formal project sign-off. |
| Professional Comm. | APT Presentation Document | Final presentation defense deck. | Computer, MS PowerPoint | Weeks 17-18 (01-12-2026 to 11-12-2026) | Whole Team | Defense presentation support. |

8. Gantt Chart

Select a Gantt chart format that suits your workflow and organize the activities planned in the previous section across the assigned project timeframe. Ensure you align the schedule with the academic calendar across the three phases of the Capstone Portfolio course.

| Actividad | Fase 1 |  |  |  | Fase 2 |  |  |  |  |  |  |  |  |  |  |  | Fase 3 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | S 1 | S 2 | S 3 | S 4 | S 5 | S 6 | S 7 | S 8 | S 9 | S 10 | S 11 | S 12 | S 13 | S 14 | S 15 | S 16 |  | S 17 | S 18 |
| APT Project Definition |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Charter |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SRS (ERS) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| System Requirements |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Gantt Chart |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Mockups |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Extended Use Cases |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Software Architecture Document (SAD) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Business Process (TO-BE) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Data Dictionary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| APT Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Database Model |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Database Tables Creation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| PL/SQL Queries |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Final APT Progress Report |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 100% System Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase Test Plan |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Change Control Matrix |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Scope Verification |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| User Manual |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Closure Report |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| APT Presentation Document |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

En caso de que el Proyecto APT sea grupal, en esta columna deben indicar el nombre de los responsables de cada tarea o actividad. Esto posteriormente permitirá diferenciar la evaluación por cada integrante.