Guide 2. APT Project Development

Capstone Course

1. APT Project Progress Summary

Below, you will find several fields to complete with the requested information.

| APT project progress summary | For this section, we will divide the content into two consecutive planning phases: - Phase 1: The team established the foundations of the project by preparing essential management and design documents, including the Gantt Chart, the Work Breakdown Structure (WBS) Matrix, the Requirements Spreadsheet, the Mockups, and the Detailed Use Cases. - Phase 2: Focused on defining the technical structure and functional details. During this phase, the To-Be Model, the Risk Matrix, the 4+1 View Model and, most importantly, the Software Architecture Document (DAS). In addition, as an adjustment to the original scope, the team decided to include an additional mobile solution. |
| --- | --- |
| Objectives | A mobile solution/alternative will be considered. |
| Methodology | The project will be developed using the Waterfall model, as it features clearly defined requirements from the outset and a limited scope. Considering its 2.5-month duration, this approach allows for efficient sequential planning, facilitating progress control across each phase (analysis, design, development, testing, and deployment). |
| Evidence of progress | 1. Description and Justification of the Evidence The following documentation and design evidence is presented to demonstrate the progress made on the project and compliance with the planned milestones: - Evidence (Initial Planning and Requirements): - Gantt Chart and WBS Matrix: These demonstrate the team’s proper organization, task allocation, and control of the work schedule. - Requirements Spreadsheet and Detailed Use Cases: These document the formal identification of the system’s functional and non-functional requirements, providing an operational foundation for the design. - Mockups: These demonstrate progress in defining the user interface and initial user interaction experience. - Evidence (Architecture and Technical Specification): - Software Architecture Document (DAS) and 4+1 View Model: These provide the primary evidence of the project’s technical structure, supporting the system’s design decisions from different perspectives (logical, process, physical, etc.). - To-Be Model and Risk Matrix: These demonstrate the projected future state of the system and the proactive management of technical and operational contingencies. - Mobile Solution Design/Proposal: This demonstrates how the original project scope was adapted and expanded to address new requirements in its environment. Justification: Taken together, this evidence demonstrates the project’s systematic progress, showing the logical transition from the initial need to detailed architectural design and ensuring that the subsequent development phase has a strong, comprehensive foundation. 2. Ensuring the Quality of the APT Project Project quality was ensured through the systematic application of software engineering and project management standards and methodologies: - Architecture Methodology and Standards: The 4+1 View Model and the standardized structure of the DAS were used to ensure that the architecture is understandable, maintainable, and scalable for all stakeholders. - Validation and Change Control: Adding the mobile solution in Phase 2 was managed as a formal scope adjustment, with its impact on the overall architecture assessed before incorporation. - Preventive Management: Preparing the Risk Matrix made it possible to identify and mitigate potential technical, operational, and scheduling issues before entering the implementation phase. - Traceability: Direct alignment among the WBS Matrix, the Use Cases, and the Requirements Spreadsheet ensures that each technical deliverable addresses an actual project need. 3. Evidence Appendix The evidence consists of the documentation that has been completed and submitted |
| 2. Work Plan Monitoring |
| Carefully review your work plan, paying particular attention to the progress status and adjustments columns. |

| Competency or competency units | Activities | Resources | Activity duration | Person responsible | Observations | Progress status | Adjustments |
| --- | --- | --- | --- | --- | --- | --- | --- |
| IT Project Management and Planning | Initial planning and schedule preparation (Gantt Chart, WBS Matrix) | Excel / Templates | 1 week | Diego Valenzuela | Facilitating factor: Existing templates were available. Difficulty: Coordinating schedules at the outset. | Completed | None. Completed as originally planned. |
| Requirements Analysis and UX/UI Design | Requirements gathering and design of Mockups / Use Cases | Modelio / Word / Balsamiq | 2 weeks | Renato Ubilla | Difficulty: Revisions to the detailed use cases. | Completed | The system requirements were defined more clearly. |
| Software Architecture and Modeling | Development of the To-Be Model, Risk Matrix, and 4+1 View Model | UML modeling tools, Risk Matrix template | 2 weeks | Diego Valenzuela / Cristóbal Román | Facilitating factor: Requirements were well defined in Phase 1. | Completed | Additional views were detailed in the 4+1 Model to improve technical clarity. |
| Integrated Technical Documentation | Consolidation of the Software Architecture Document (DAS) | Word processor (Word/Docs), shared repository | 1.5 weeks | Entire team | Difficulty: Standardizing formatting across different authors. | Completed | It was structured as the central document bringing together all previous documentation. |
| Mobile Design and Adaptability | Definition and inclusion of the Mobile Solution (Scope adjustment) | Figma, API specifications / Mobile architecture | 1 week | Entire team | Difficulty: Reassessing the architecture to support mobile endpoints. | Adjusted | It was added as an extension/add-on to the original project proposal. |

3. Adjustments Based on Monitoring

Examine the observations recorded in your work plan in greater depth. Analyze the planned activities and identify the factors that facilitated or hindered implementation. Explain how you addressed and/or plan to address the obstacles. Finally, describe the adjustments you made to the work plan based on this analysis.

Factors that have facilitated and/or hindered the implementation of my work plan: - Facilitating factors: - Standardization and methodological clarity: The use of well-defined tools and frameworks (such as the 4+1 View Model for architecture and formal templates for Use Cases and the WBS Matrix) improved communication within the team and accelerated documentation efforts in both phases. - Teamwork and coordination: Despite time constraints, clearly allocating responsibilities by document allowed work to progress smoothly and in parallel during Phases 1 and 2, ensuring that key deliverables (the Gantt Chart, Mockups, To-Be Model, and DAS) were completed on schedule. - Challenges and corrective actions: - Time availability due to professional internships: The main challenge was that all team members were undertaking their professional internships simultaneously. This reduced their availability during working hours and made it difficult to schedule meetings where everyone could attend in real time. - Action taken: Asynchronous working methods were established using cloud-based collaboration tools (shared repositories and quick communication channels), and short alignment meetings were scheduled outside working hours. This made it possible to coordinate progress without affecting individual responsibilities. - Ambiguity and misalignment in initial requirements gathering: At the beginning of Phase 1, differences in interpretation and a lack of clarity emerged regarding the actual scope of the project, functional priorities, and detailed system requirements. This caused rework and uncertainty about the technical direction to follow. - Action taken / Solution: Working meetings were held to align the team’s understanding, formally reviewing and redefining the Requirements Spreadsheet and Detailed Use Cases. This alignment established a clear, consistent scope before moving on to the architecture phase.

Adjusted or removed activities: Inclusion of the Mobile Solution as added value (Scope Adjustment): - Adjustment made: During Phase 2 (when the architecture and specific functions were defined), the team decided to adjust the work plan to incorporate a mobile solution proposal/design as an additional module. - Justification: Initially, the project scope focused on the main platform. However, the architectural analysis using the 4+1 View Model and the projection of the To-Be Model showed that adding a mobile channel would significantly improve system accessibility and the end-user experience. Because Phase 1 progressed in an organized manner and on schedule, the team had enough flexibility to incorporate this requirement without compromising the main deliverables.

Activities not yet started or behind schedule: At present, there are no activities behind schedule or awaiting commencement for Phases 1 and 2 of the APT Project.